## Slide 1
PROPOSAL IN RESPONSE TO RFP MC-2026-0417
Modernizing Meridian's Inventory Dashboard
A focused engagement to stabilize, extend, and future-proof the operations team's daily tool.
Prepared for Meridian Components, Inc. · J. Okafor, Director of Procurement
1 / 12

## Slide 2
THE PROBLEM
A capable system that can't safely move forward
• The Reports module has known, unresolved defects from the previous build.
• Operations has no way to turn stock and demand data into a purchasing decision.
• Zero automated test coverage means IT won't approve further changes.
• The dashboard is stuck: functional today, unable to safely evolve.
2 / 12

## Slide 3
WHAT WE FOUND
The gaps are specific, not vague
Reports.vue
The one view still on the old code pattern, bypassing the shared data layer, with leftover debug logging and no translation support.
Restocking
Stock and demand data already exist in the system. A model for purchase orders was even started, but never connected.
Testing
No automated coverage exists anywhere in the application today.
Architecture
Simple, well-understood stack. A few configuration items worth hardening as we go, not rebuilding.
3 / 12

## Slide 4
SCOPE
Required and desired scope, per the RFP
Item | Description | 
R1 | Reports module remediation | Required
R2 | Restocking recommendations | Required
R3 | Automated browser testing | Required
R4 | Architecture documentation | Required
D1 | UI modernization | Desired
D2 | Internationalization | Desired
D3 | Dark mode | Desired
4 / 12

## Slide 5
OUR APPROACH
Sequenced by risk, not just by priority
• Review first. Understand the system before changing it.
• Fix what's visible. Reports remediation rebuilds trust early.
• Build what matters most. Restocking, the operations team's top ask.
• Test throughout, not at the end. Every phase ships with coverage for what it touched.
5 / 12

## Slide 6
R4 — ARCHITECTURE REVIEW
Understand it, document it, harden it
• Audit the stack, data flow, and full API surface.
• Deliver current-state documentation suitable for IT handoff.
• Flag configuration items worth addressing (e.g. access controls, data storage) as we go.
6 / 12

## Slide 7
R1 — REPORTS REMEDIATION
Bring Reports in line with the rest of the app
• Migrate to the same patterns already used by every other view.
• Add translation support, matching the system already in place elsewhere.
• Remove leftover debug output; resolve filter and formatting inconsistencies.
• Treat Meridian's 8 logged issues as a floor — full audit included.
7 / 12

## Slide 8
R2 — RESTOCKING RECOMMENDATIONS
From data to a purchasing decision
Stock levels + demand forecast + budget ceiling → recommended purchase orders.
• New view built on data the system already has.
• Completes purchase-order functionality the previous vendor started but didn't finish.
• The centerpiece of this engagement for the operations team.
8 / 12

## Slide 9
R3 — AUTOMATED TESTING
A safety net that grows with every phase
• No coverage exists today — this unblocks IT's ability to approve future changes.
• Tests ship alongside each phase's work, not as a separate deliverable at the end.
• Flows prioritized by risk, informed by the architecture review.
9 / 12

## Slide 10
TIMELINE
12 weeks, ahead of Q4 restocking season
Wk 1–2
Architecture review
Wk 3–4
Reports remediation
Wk 5–9
Restocking build
Wk 10
Test coverage close-out
Wk 11–12
Desired items, time-permitting
10 / 12

## Slide 11
INVESTMENT
Fixed fee for required scope
Required scope (R1–R4) — fixed fee
$80,000
Desired scope (D1–D3) — T&M, not-to-exceed
up to $26,000
Combined ceiling
$106,000
Required scope does not depend on desired scope being funded.
11 / 12

## Slide 12
WHY US
We've seen this exact pattern before
Inherited system, incomplete build, one feature the operations team is waiting on. We stabilize first, then build, with testing carried throughout, not bolted on at the end.
12 / 12